Project Roadmap — Workplace Activity Detection System

Think of this as your battle plan.
One phase. One goal. One outcome.

✅ Phase 1 — Planning & Environment Setup

Duration: 3–5 Days
Goal: Lock everything before touching AI.

What you will do

- Finalize activity list:

  - Phone usage

  - Sleeping

  - Eating

  - Smoking

  - Clock in/out

- Finalize tech stack:

  - Python

  - YOLOv8

  - OpenCV

  - MediaPipe

  - FastAPI

  - Docker

- Setup system:

  - Create GitHub repo

  - Create virtual environment

  - Install packages:

  - pip install ultralytics opencv-python mediapipe fastapi uvicorn

- Create project folders:

- WorkplaceAI/

- data/

- models/

- scripts/

- backend/

- frontend/

- docs/

✅ Output of this phase:
A ready-to-code project base.

✅ Phase 2 — Data Collection & Labeling

Duration: 2 – 3 Weeks
Goal: Build a powerful brain using quality data.

What you will do

- Collect data:

  - Take videos in office

  - Use public datasets

  - Client CCTV clips

- Extract frames:

  - One image every 2 seconds (approx)

- Label using:

  - Roboflow

  - CVAT

  - LabelImg

- Classes to label:

- phone

- sleeping

- eating

- smoking

- person

Minimum Target:

| Activity | Images |
| --- | --- |
| Phone use | 800 |
| Sleeping | 400 |
| Eating | 400 |
| Smoking | 300 |

✅ Output of this phase:
YOLO formatted labeled dataset.

✅ Phase 3 — Model Training

Duration: 2 Weeks
Goal: Teach the machine to “see”.

What you will do

- Choose base model:

  - yolov8n (for speed)

  - yolov8m (for accuracy)

- Training:

- yolo task=detect mode=train model=yolov8m.pt data=data.yaml epochs=50

- Validate model:

- yolo task=detect mode=val model=best.pt data=data.yaml

- Save models:

  - models/best.pt

✅ Output:
A trained AI model ready to detect actions.

✅ Phase 4 — Activity Logic + Backend

Duration: 1 Week
Goal: Give mind to the brain.

What you will do

- Create detection pipeline:

  - Read video

  - Detect objects

  - Track behavior pattern:

    - Phone near face → phone usage

    - Head down + still → sleeping

    - Food near mouth → eating

- Store result:

  - Time

  - Activity

  - Screenshot evidence

- Build API:

  - /detect

  - /report

  - /upload-video

✅ Output:
Working backend detection engine.

✅ Phase 5 — Dashboard (Optional but W)

Duration: 1 Week
Goal: Visual power.

What you will do

- Simple UI:

  - Live feed

  - Alerts list

  - Download logs

- Show:

  - Violations by time

  - Employee snapshots

  - Count per activity

✅ Output:
A professional control panel.

✅ Phase 6 — Testing & Deployment

Duration: 1 Week
Goal: Make it production ready.

What you will do

- Test:

  - Different lighting

  - Multiple angles

  - 1 to 10 people

- Package using Docker:

- docker build -t workplace-ai .

- docker run -p 8000:8000 workplace-ai

- Install on:

  - Client server

  - Cloud (AWS / DigitalOcean)

✅ Final Output:
The complete, working AI system.

📌 Your Weekly Flow Summary

| Week | Work |
| --- | --- |
| 1 | Setup + Plan |
| 2–3 | Data collection |
| 4–5 | Training |
| 6 | Backend |
| 7 | Dashboard |
| 8 | Testing & Deployment |

Clear. Sharp. No confusion.